AI SKILLS TRACKING PORTAL

Project Plan & Phased Roadmap

Version 1.0  |  May 2026  |  POC Phase

# 1. Executive Summary

Our organisation has ~300 developers across PHP, Java, .NET, Node.js, Frontend, and other stacks. With a company-wide push to adopt AI natively, there is currently no centralised way to track who is learning what, what AI tools are in use, and how far teams have progressed.

This portal solves that problem. It is a lightweight internal web application where every developer can log in with their company SSO, register their AI activities, track certifications, and showcase individual progress. Leadership and team managers get a real-time dashboard with aggregated data — no more chasing people for updates.

The entire portal will be built using Claude as the primary development assistant, serving both as a proof of concept for the tool itself and as a demonstration of AI-native development practices.

# 2. Problem Statement

| Problem | Current Situation | Impact |
| --- | --- | --- |
| No central tracking | Managers manually ask leads for updates | Slow, inconsistent, incomplete data |
| Individual effort invisible | Personal AI projects go unrecognised | Low motivation to document progress |
| No cross-team visibility | Siloed learning by team/stack | Duplication of effort, missed collaboration |
| No proof of adoption | Leadership cannot measure AI adoption % | Hard to justify AI budgets or training plans |

# 3. Proposed Solution

## Core Features — Phase 1 (Month 1 POC)

- SSO Login — developers log in with existing company credentials, zero friction

- Personal Profile — each user fills in their stack, team, and current AI focus areas

- Activity Logging — log certifications completed, AI tools adopted, projects using AI

- Progress Tracker — individuals can update and view their own AI journey timeline

- Admin Dashboard — leadership view showing adoption by team, domain, and stack

- Module Tagging — tag activities by domain (e-commerce, ERP, agents, automation, etc.)

## Future Features — Phase 2 & 3

- Peer Recognition — highlight standout contributors per team

- Knowledge Sharing — attach links to repos, articles, demos

- Skill Gap Analysis — auto-suggest next steps based on team averages

- API Integration — pull certification data from Coursera / LinkedIn Learning

- Manager Feedback Loop — managers can leave structured feedback on logs

# 4. Sprint-by-Sprint Delivery Plan

## Sprint 1 — Week 1: Foundation & Setup

| Task | Description | Output |
| --- | --- | --- |
| Project Setup | Repo, environment, folder structure, README | Working dev environment |
| Data Model Design | Define DB schema: Users, Activities, Teams, Tags | Schema document + DB migration |
| Auth Integration | SSO login flow (OAuth2 / SAML with company IdP) | Users can log in with company account |
| Base UI Shell | Navigation, layout, colour theme, responsive grid | Skeleton portal running locally |
| User Profile Page | Name, team, stack, role — editable by user | Each user has a saved profile |

End of Week 1 milestone: A developer can log in with their company SSO, see their profile page, and update their details. Core infrastructure is in place.

## Sprint 2 — Week 2: Activity Logging Core

| Task | Description | Output |
| --- | --- | --- |
| Activity Log Form | Submit: type, tool used, domain, date, notes | Users can log an AI activity |
| Log History View | Personal timeline of all logged activities | Each user sees their own log |
| Certification Tracker | Mark certifications as in-progress / completed | Cert status visible on profile |
| Domain / Tag System | Tag each activity (e-commerce, ERP, agents, etc.) | Activities are categorised |
| Basic Validation | Required fields, date limits, duplicate prevention | Clean data in the DB |

End of Week 2 milestone: Any team member can log their AI activities, certifications, and tag them by domain. Data is stored and visible on their personal profile.

## Sprint 3 — Week 3: Admin Dashboard & Reporting

| Task | Description | Output |
| --- | --- | --- |
| Leadership Dashboard | Overview: total users, activities logged this week/month | Live summary for management |
| Team Breakdown View | Filter by team, stack, domain — see adoption % | Per-team AI adoption snapshot |
| Individual Spotlight | View any developer's activity log and progress | Manager can review any person |
| Export to CSV | Download reports for offline sharing / presentations | Manager can share data in meetings |
| Charts & Graphs | Bar / pie charts: activities by type, team, domain | Visual data for presentations |

End of Week 3 milestone: Leadership can log in, see a live dashboard, drill into any team or individual, and export data. Ready for internal demo.

## Sprint 4 — Week 4: Polish, Feedback & Manager Presentation

| Task | Description | Output |
| --- | --- | --- |
| UI Polish | Responsive design, loading states, empty states, tooltips | Production-quality look & feel |
| Notifications | Email or in-app nudge: log this week's activity | Encourages consistent usage |
| Feedback from Pilot | Share with 5-10 team members, collect feedback | Real user input before full rollout |
| Bug Fixes | Address issues found during internal testing | Stable, demo-ready build |
| Manager Presentation | Deck + live demo of the working portal | Green light for company-wide rollout |

End of Week 4 milestone: Working portal, live demo, manager presentation delivered. Approval sought for Phase 2 rollout to all 300 developers.

# 5. Recommended Tech Stack

| Layer | Technology | Reason |
| --- | --- | --- |
| Frontend | React + Tailwind CSS | Fast to build, modern UI, widely known in team |
| Backend | Node.js + Express | Lightweight, quick to scaffold REST APIs |
| Database | PostgreSQL | Relational, handles user/activity/team relationships well |
| Auth | OAuth2 / SAML SSO | Integrates with Microsoft / Google / Okta company identity |
| Hosting (Dev) | Local / Docker | Run locally during POC, no infra cost |
| Hosting (Prod) | Company cloud or AWS/Azure | To be decided after manager approval |
| AI Assistant | Claude (claude.ai Pro) | Used throughout development to generate code, tests, docs |

# 6. Data We Will Track Per Developer

| Field | Type | Example |
| --- | --- | --- |
| Name / Employee ID | Auto from SSO | Ravi Sharma / EMP-0421 |
| Team | Dropdown | Frontend, Backend, Java, PHP, DevOps |
| Tech Stack | Multi-select | React, Node, Java, PHP, .NET |
| AI Tools Used | Multi-select | Claude, GitHub Copilot, ChatGPT, Gemini |
| Certification | Text + Status | AWS AI Practitioner — Completed May 2026 |
| Project Domain | Tag | E-commerce, ERP, CRM, Internal Tools, Agents |
| Activity Type | Dropdown | Learning, Practice Project, Agent Built, Code Review, Certification |
| Progress Notes | Free text | Built a RAG chatbot for customer support module |
| Date Logged | Date picker | 2026-05-10 |

# 7. User Roles & Access

| Role | Who | What They Can Do |
| --- | --- | --- |
| Developer | All 300 developers | Log activities, view own profile, see team leaderboard |
| Team Lead | Tech leads / seniors | View team members' logs, add comments/feedback |
| Manager | Engineering managers | Full dashboard, all teams, export reports |
| Admin | Portal owner (you) | User management, config, data cleanup |

# 8. Success Metrics for Phase 1

- At least 20 developers actively using the portal by end of Week 4

- 100+ AI activities logged across different teams and domains

- Manager can answer: how many developers are actively practising AI this month?

- At least 3 different domain tags represented (e.g. e-commerce, agents, ERP)

- Portal running stably with SSO login and zero manual data entry by management

# 9. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| SSO integration takes longer than expected | Medium | Use mock login for demo, integrate SSO in Sprint 4 |
| Low developer engagement initially | Medium | Gamify — show a leaderboard, recognise early adopters |
| Scope creep adding features too early | High | Strict sprint scope, Phase 2 backlog for new ideas |
| Data quality issues (vague logs) | Low | Dropdowns + required fields to enforce structure |

# 10. One-Page Timeline Summary

| Week | Sprint Goal | Key Deliverable |
| --- | --- | --- |
| Week 1 | Foundation & Auth | SSO login + user profile working |
| Week 2 | Activity Logging | Developers can log AI activities & certifications |
| Week 3 | Dashboard & Reports | Leadership dashboard live, export to CSV |
| Week 4 | Polish & Demo | Full demo, manager presentation, pilot feedback |
| Month 2+ | Company-wide Rollout | Onboard all 300 developers, Phase 2 features begin |

# 11. Why This Matters

This portal is not just a tracking tool. It is a signal to the entire organisation that AI adoption is being taken seriously — measured, celebrated, and built into day-to-day work culture.

It gives every developer a place to say: here is what I am building, here is what I have learned. It gives leadership real data instead of guesswork. And it gives the company a story to tell — that in a team of 300 developers, here is exactly how we became AI-native.

The fact that this portal itself will be built using Claude makes it a living proof of concept.

Prepared for internal review and manager approval

Built with Claude  •  May 2026